GREENWOOD SUPPLY SERVICES

BPM Activity Plan

Business Process Mapping Schedule | Prepared by iSERD

| Day | Department | Modules | Topics & Discussion Areas |
| --- | --- | --- | --- |
| Day 1 | Human Resources | Employees Attendance Time Off Appraisal | - Organisation structure, departments & job positions - Employee records, contract types & documents - Clock-in/out method — manual or biometric? - Shift schedules & overtime tracking - Attendance Reporting - Leave types, request, approval flow & leave allocation & balances - Appraisal Frequency & Structure, Process, review templates, goals & outcomes |
| Day 2 | HR (cont.) & Procurement | Payroll Expenses Purchase | - Salary structures, allowances & deductions - Tax requirements — Ghana & Namibia - Payroll Process - Expense Types - Expense claim process & approval flow - Vendor management & RFQ/quote process - Purchase Request Process - Purchase order approvals & approval levels - Goods receipt confirmation - Vendor bill matching & Payment |
| Day 3 | Sales & Accounting | Sales Accounting | - Customer types & Classification - Quotation-to-order flow - Pricelist rules & discounts per customer group - Delivery scheduling & customer invoicing trigger - Invoicing & Payment - Sales Reporting - Chart of accounts & journal structure - Company Structure - Tax configuration — VAT (Ghana & Namibia) - Bank accounts, payments & financial reporting needs - Customer Invoices & Payments - Vendor Bills & Payments - Financial Reporting - Bank Reconciliation |
| Day 4 | Warehouse & Finance | Inventory Assets | - Warehouse locations & storage setup - Product categories, units of measure - Expiry & Freshness tracking - Stock movements, replenishment & internal transfers - Dispatch workflow & delivery documentation - Fixed assets register & asset categories - Asset Lifecycle - Depreciation methods, rates & disposal process |
| Day 5 | Projects & Document Mgmt | Project Documents | - Project types, task management & assignments - Timesheet tracking requirements - Project reporting & visibility needs - Document storage structure & folder organisation - Access control — who can see what & Organisation - Session wrap-up, open questions & BPM sign-off |